**Software Test Report**

**Software Test Report for “cinema city application ”**

**Autor: Anne Azvelos**

**Date: 05/12/2023**

1. **Test Summary**

***1.1 Scope of Testing:***

The primary objective of was to ensure the functionality, usability, and compatibility of the “**cinema city**” Company's application.

This included testing the following main Modules :

* Book tickets- הזמן כרטיסים
* Entering details and payment-הזנת פרטים ותשלום
* Home page-עמוד הבית
* Checking / cancelling an order- בדיקה/ביטול הזמנה
* Soon in the cinema-בקרוב בקולנוע
* Search bar
* צור קשר

Modules that was planned to be tested but did not:

* שוברים ומנויים
* אזרח ותיק
* כנסים ואירועים
* יום הולדת מהסרטים

המתחמים שלנו -

***1.2 Testing Period:***

The testing was conducted over One sprints, from [28/11/2023] to [18/12/2023].

***1.3 Testing Environment:***

Tests were carried out on the “Testing environment” of the Application , mirroring the production setup.

Browsers included IOS .

* 1. ***High-Level Results:***

- A total of 200 test cases were executed:

with 189 passing, 21 failing.

1. **Testing Activities**

The Test Activities section details the comprehensive and methodical

approach undertaken to evaluate the functionality, and user experience of the

“**Cinema city application**”.

This phase involved a series of targeted tests types designed to

rigorously assess each aspect of the website, ensuring reliability and quality

from the user’s perspective.

The following Testing Activities were performed in this sprint/s:

**2.1 Smoke Tests**

**smoke tests pass**

**2.2 Regression Test**

during the regression testing phase, we encountered **1 significant**

issue where the previously functional of the 'Reporting' feature ceased to

function correctly after a recent update.

**2.3 Functional Testing**

all functional testing has been conducted, confirming that all

features and modules are operating as intended.

**2.4 User Interface Testing**

Our user interface testing has confirmed that the overall user experience

aligns with our company high standards.

However, we did observe a **few minor glitches** in the rendering of pages on

mobile devices, particularly in certain browsers, which Development Team

are now working to fix in order to optimize a smoother mobile user

experience."

**2.5 Exploratory Testing**

Approximately 15% of our testing efforts were devoted to Exploratory

Testing.

**No major bugs were found on this process.**

**2.6 Compatibility Testing**

The app was tested on a iPhone browser only.

This application is unique to the iPhone.

Android has a different app that is not compatible with that tested app

1. **Results and Findings**

This section presents the key outcomes of our testing efforts on

“**cinema city application**”.

Here, we will present the important **metrics** that will highlighting both the

strengths and the areas needing attention.

These Metrics will provide a comprehensive understanding of the current

state of the website's functionality, usability, and overall performance.

**3.1 Test Execution:**

- **Executed:**200 test cases (100% of planned)

- **Passed:** 189 (90%), Failed: 21 (10%)

**3.2 Defects Logged:**

- **Total:** 10 defects (Critical: 0, High: 3, Medium: 3, Low: 4)

**3.3 Requirement coverage:**

- 100% of the requirements covered

1. **Open Issues, Risks and Go No Go**

On this section we will present the unresolved critical issues and the

potential risks that emerged during our testing process.

In addition to that we will outline here our Go No Go recommendation on

whether the current state of the website aligns with our quality standards and

criteria for going on “Live to Production”.

**4.1 Unresolved Issues**:

**4.1.1 Critical Payment System Bug:**

**Description:** bugs in payments with apple pay and PayPal

**Impact:** High level bugs

**Current Status:** unable to pay with apple pay and PayPal

**Risk:** those who cannot purchase with a credit card will not purchase

**4.1.2 Performance Concerns:**

**Description:** bugs Gui -screen cut ,uneven design

**Impact:** low level bugs

**Current Status:** some words are cut off

**4.1.3 Mobile Responsiveness:**

**Description:** UI misalignments on mobile devices in landscape mode.

**Impact:** High - Affects user experience on Mobile.

**Current Status:** Scheduled for UI design review.

**4.1.4 Go No Go Recommendation:**

After thorough analysis and considering all test results, payment bugs, Gui bugs, must be fixed and then releaser i recommend a

'Go' decision for the release of thecinema city application.

Our testing experience indicates that the system is quite stable and performs

well overall.

We acknowledge the presence of open issues and propose releasing

them as known issues to the end-users, with a commitment to addressing

them as soon as possible through immediate hotfixes."